12 — Wizyfi Bridge Testing & Acceptance Specification

Wizyfi Bridge • Round 4 • Security, Testing, Deployment & Operations

# Test Strategy

Testing follows the risk profile: most logic is covered cheaply at unit level; integration tests validate database/queue/network boundaries; end-to-end tests cover critical journeys; controlled live-network tests validate adapter behavior.

# Test Domains

| Domain | Required coverage |
| --- | --- |
| Frontend | Routes, permissions UX, forms, validation, loading/error states, responsive behavior, theme parity |
| Backend | Services, serializers, permissions, transactions, filtering, pagination, error contracts |
| Data | Migrations, constraints, indexes, transaction rollback, retention/archive behavior |
| Network | Adapter commands, timeout, retry, disconnect outcomes, router offline/degraded behavior |
| Realtime | Reconnect, duplicate/out-of-order events, stale state reconciliation |
| Hard Logout | Schedule/cancel/execute/partial/failure/retry/idempotency/audit |
| Security | Auth, authorization, tenant isolation, rate limits, injection, secret leakage |
| Deployment | Health checks, migrations, worker startup, backup/restore, rollback |

# Hard Logout Acceptance Tests

| ID | Scenario | Expected result |
| --- | --- | --- |
| HL-01 | Unauthorized operator schedules event | 403; no event created |
| HL-02 | Valid schedule with explicit timezone | SCHEDULED event persisted |
| HL-03 | Browser closes after scheduling | Event still executes at server time |
| HL-04 | Duplicate create with same idempotency key | Same committed result; no duplicate event |
| HL-05 | Cancel before execution | CANCELLED; no network command |
| HL-06 | Worker restarts during execution | Recovery resumes from durable state |
| HL-07 | Some routers succeed and others fail | PARTIAL with per-target evidence |
| HL-08 | All targets succeed | COMPLETED with audit evidence |
| HL-09 | Repeated execution request | Already-completed targets are not blindly repeated |
| HL-10 | Access plan changes around scheduled event | Hard Logout event remains independent |

# Definition of Done

All acceptance tests pass in staging.

Critical security findings are resolved or formally accepted.

Migrations apply cleanly from a fresh database.

Production configuration contains no development secrets.

Network-affecting operations have audit evidence and recovery behavior.

UX states match the documented design system in light and dark themes.